# TEACHING & RESEARCH DESIGN

## SCENARIO 1 - SMART INSULIN PEN WITH ML COMPONENT

## THE STORY

SmartDose GmbH builds a connected insulin pen for diabetic patients.

The pen logs every injection and syncs data to a mobile app.

9 developers, running Scrum with 2-week sprints - working well for 3 years.

The CEO returns from a digital health conference with a new plan:

"We add an ML model that analyses each patient's blood glucose history and

automatically recommends the next insulin dose. This makes the pen truly smart."

What changes immediately:

- The ML model is trained on data, not coded. Its output is probabilistic -

it will sometimes be wrong, and a wrong insulin dose can be life-threatening.

- Training requires blood glucose histories, meal logs, and physical activity

data from real patients. This is highly sensitive personal health data.

- EU law (MDR) classifies this AI as a medical device. The model must be

clinically validated and approved before any real patient acts on its output.

- Every patient is different. A dose that is correct for one person may be

dangerous for another - the model must learn per-patient patterns and

must be monitored continuously for safety.

- Nobody on the current team has ML or data science experience.

The CEO wants a prototype in 6 months and regulatory approval in 18 months.

### TASK 1 - ANALYSE

- Which Scrum elements still work? Which create new problems?

(Bullet points are fine)

| Scrum Element | Still works? | Why / Why not? |
| --- | --- | --- |
| 2 – week sprints | Yes but maybe 1 week sprints | Bc there has to be a prototype ready in only 6 months |
| Definition of Done | yes | Theres a clear goal and consequent documenting is important |
| Backlog prioritization | yes | U always gotta do that |
| Sprint Review Demo | no | Because in the beginning the AI will not be well trained enough bc of the sgort time duration. |
| Velocity tracking | yes | I don’t klnow |

### TASK 2 - DECIDE

Three situations. For each: pick one option and justify your choice.

"We would do both" is not an answer.

SITUATION A - WHO DO YOU HIRE FIRST?

You have budget for exactly 2 new hires.

You need all four of these roles:

- ML Engineer - builds and trains the model yes: bc the AI needs time to be trained

- Clinical Validator - tests whether the model is medically safe  yes: medical safety is important bc it can be life threatening

- Data Privacy Officer - ensures GDPR compliance for patient data

- Regulatory Specialist - navigates MDR approval with the authorities

- Which 2 do you hire first?

- What risk do you consciously accept by waiting on the other 2?

maybe our data security and regulations are too weak and we won´t get licensed

- What is the earliest point in the project where the missing roles become a critical bottleneck?

if we want to test the software

SITUATION B - WHICH DATA DO YOU USE?

To train the model you need patient data. Two hospitals offer data:

- Hospital A: 50,000 patient records, large and diverse dataset.

Problem: the data was collected before AI training was

a use case - patients never explicitly consented to this.

we need it because of the life threatening situations if the AI is not trained enough

- Hospital B: 5,000 patient records, full informed consent for AI use.

Problem: 5,000 records may not be enough to train a

reliable model. A model trained on too little data can

fail dangerously on edge cases

- Which dataset do you use - A, B, or neither?

- What are the consequences of your choice for patient safety and

for the project timeline?

lil attack on the privacy for more safety but the training will take longer

SITUATION C - WHAT DO YOU TELL THE CEO?

The CEO insists: "Prototype shown to real patients in 6 months."

EU regulatory approval (MDR) takes a minimum of 18 months.

You cannot legally show the model's dosage output to real patients

before approval - doing so would be a criminal offence.

You have three options:

(1) Push back on the CEO: delay the patient-facing demo to month 18.

Risk: loss of investor confidence, possible funding cut.

(2) Build a "shadow mode" prototype: the model runs in the background

and generates recommendations, but patients never see them.

A doctor reviews the hidden output for safety research only.

(3) Launch in a non-EU country first where regulations are less strict,

gather real-world data, use it to speed up the EU approval.

- Which option do you choose?

2

- What does your actual project timeline look like as a result?

still the same

### TASK 3 - REFLECT

In 2-3 sentences:

- Which of the three situations was hardest to decide and why?

Situation B bc of a morale dillema

- What would change your answer if one key assumption were different?

I just don’t want to steal data unallowed

AI ANALYSIS

Paste into ChatGPT or Claude:

"We are software engineering students. We designed a process for SmartDose

GmbH, a company adding an ML dosage-recommendation model to a smart insulin

pen. These were our decisions: [paste your Task 2 answers].

Challenge our decisions. For each choice, what is the strongest argument

for the option we did NOT pick? Be specific."

Then write 2-3 sentences:

- Did the AI make a valid counterargument you had not considered? Or did it miss the constraints that forced your decision?

Yes it has valid counterarguments that made sense and made us reconsider our decisions.

- Would you change any of your three choices based on its response?

maybe Situation B bc it actually can destroy the whole project to use illegal data.