### TASK 1 - ANALYSE

Scrum Element | Still works? | Why / Why not?

- 2-week sprints:

- Still works: The team can maintain regular progress and adaptability.

- New Problems: The complexity of ML integration may require longer sprints for thorough experimentation and validation.

- Definition of Done:

Still works: The team can still define when features are complete.

New Problems: Requirements for ML components may complicate completion criteria, as the ML model needs to be validated separately.

- Backlog prioritization:

Still works: Backlogs help organize work based on importance.

New Problems: Balancing traditional software tasks with ML-specific tasks could lead to conflicting priorities, especially given regulatory requirements.

- Sprint Review Demo:

Still works: The team can demonstrate progress effectively.

New Problems: Demonstrating the ML model's functionality may be difficult without a validated product, leaving the team with less to show.

- Velocity tracking:

Still works: Tracking completion of tasks can indicate productivity.

New Problems: ML research and validation may introduce unpredictable tasks, making velocity metrics less reliable.

Now that you've analyzed the Scrum elements, let's move to Task 2 and decision-making!

### TASK 2 - DECIDE

SITUATION A - WHO DO YOU HIRE FIRST?

a. Which 2 do you hire first?

b. What risk do you consciously accept by waiting on the other 2?

c. What is the earliest point in the project where the missing roles become a critical bottleneck?

Please reflect on each question and provide your thoughts. Once you do, I can help guide you on your reasoning!